Sprint Planning

Sprint Duration

2 Weeks per Sprint

Story Points Scale (Fibonacci)

| Story Point | Effort |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |

Sprint 1

Epic 1 – Database Design

| User Story | Task | Story Points |
| --- | --- | --- |
| USN1 | Create Metro Station Details Table | 2 |
| USN2 | Create Metro Ticket Booking Table | 2 |

Epic 2 – Service Catalog Configuration

| User Story | Task | Story Points |
| --- | --- | --- |
| USN3 | Create Book A Metro Ticket Catalog Item | 3 |
| USN4 | Create Catalog Variables | 3 |
| USN5 | Configure Catalog Client Script (Fare Calculation) | 5 |

Total Story Points in Sprint 1

2 + 2 + 3 + 3 + 5 = 15

Sprint 2

Epic 3 – Automation

| User Story | Task | Story Points |
| --- | --- | --- |
| USN6 | Configure Flow Designer Automation | 5 |
| USN7 | Create Booking Record Automatically | 3 |

Epic 4 – QR Code Generation

| User Story | Task | Story Points |
| --- | --- | --- |
| USN8 | Generate QR Code | 5 |

Epic 5 – Testing & Validation

| User Story | Task | Story Points |
| --- | --- | --- |
| USN9 | Test Booking Process | 2 |
| USN10 | Validate Fare Calculation & QR Code | 2 |

Total Story Points in Sprint 2

5 + 3 + 5 + 2 + 2 = 17

Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 15 |
| Sprint 2 | 17 |

Total Story Points

15 + 17 = 32

Velocity Calculation

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 32 ÷ 2 = 16 Story Points per Sprint