Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Station Schema & Data | USN-1 | As a system admin, I want to create the u_metro_station table and configure Display = true on Station Name so that lookup values display clearly. | 2 | High | Developer |
| Sprint-1 | Booking Schema | USN-2 | As a system admin, I want to create the u_metro_ticket_booking table with reference fields for Source and Destination stations. | 3 | High | Developer |
| Sprint-1 | Service Catalog UI | USN-3 | As a commuter, I want a catalog form where I can choose my source station, destination station, passenger name, and ticket count. | 3 | High | Developer / BA |
| Sprint-1 | Dynamic QR Renderer | USN-4 | As a commuter, I want an inline HTML preview of the QR code token on the catalog form so that I can visually verify my ticket. | 2 | High | Developer |
| Sprint-2 | Process Automation | USN-5 | As a system admin, I want Workflow Studio (Flow Designer) to automatically create a record in u_metro_ticket_booking upon request submission. | 5 | High | Developer |
| Sprint-2 | Ticket Status & Reference | USN-6 | As a system admin, I want each generated ticket to automatically receive an auto-numbered Reference ID and set status to 'Active'. | 3 | Medium | Developer |
| Sprint-2 | Testing & Validation | USN-7 | As a tester, I want to execute end-to-end testing from catalog order to record logging to ensure data pills map correctly without errors. | 2 | High | Developer / Tester |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Planned Start Date | Planned End Date | Story Points Completed | Actual Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 01 Aug 2026 | 05 Aug 2026 | 10 | 05 Aug 2026 |
| Sprint-2 | 10 | 5 Days | 06 Aug 2026 | 10 Aug 2026 | 10 | 10 Aug 2026 |

3. Velocity & Burndown Chart Calculations

- Velocity Calculation:

Average Velocity (AV)=Total Story PointsTotal Days=20 points10 days=2 story points per day